CYBERSENTINEL

Phase 2 Plan — Multi-Path Intelligence, Dynamic Weighting & UX Upgrade

Builds on Phase 1 (Complete Project Blueprint & Team Work Division). This document keeps only what changes for Phase 2 and specifies exact current-state → target-state updates against the current GitHub repository.

# 0. Phase 2 Context

Phase 1 delivered a working, demoable product: a real 43-node network graph with real NVD CVEs (Person 1), a fully built React dashboard with graceful local-engine fallback (Person 3), a placeholder local narrative/fix generator standing in for the LLM (Person 2's gap), and an unshipped FastAPI integration layer (Person 4's gap). Phase 2 does not restart the project — it upgrades five specific capability gaps identified after reviewing the live repository, while keeping every file and interface that already works.

Scope rule:  Nothing in Phase 1 that already works is rebuilt from scratch. Every section below states the exact current file/function, the exact change, and the exact new file(s), so no member re-does existing work.

## 0.1 Phase 2 Objectives (from team review)

- Per-node safety guidance — every node in a path shows what the issue is, why it matters, and how to fix it (not one flat text block).

- Multi-path visibility — compute several candidate attack paths, rank them, and clearly highlight the most optimal (most dangerous) one for the attacker with a distance/risk summary per path.

- Multiple network topologies — let the user pick between different bank network scenarios before running a simulation, instead of one hardcoded network.

- Additional path-finding algorithms — add algorithms alongside Dijkstra, plus a learned/dynamic weighting layer (DWM), rather than relying on one fixed formula.

- Frontend navigation clarity — restructure the dashboard flow so a first-time viewer (e.g. a judge) can follow the simulation without guidance.

## 0.2 Current Repository Structure (as of Phase 2 kickoff)

CyberSentinel/

├── ReadMe.md

├── backend/

│   ├── graph.py              Dijkstra pathfinding, dropdown option maps

│   ├── scorer.py             calculate_edge_weight() — static CVSS→weight formula

│   └── data/                 backend copy of network/CVE data

├── src/

│   ├── App.jsx                Dashboard shell / grid layout

│   ├── api/simulate.js        Live-backend SSE fetch, 1.5s timeout, local fallback

│   ├── hooks/useSimulation.js Orchestrates simulate → fix streaming state

│   ├── components/

│   │   ├── Header.jsx           Branding + scenario selector + control bar

│   │   ├── ScenarioSelector.jsx Entry point / end goal dropdowns

│   │   ├── ControlBar.jsx       Simulate Attack / Reset buttons

│   │   ├── NetworkGraph.jsx     React Flow topology, auto-layout, camera-follow

│   │   ├── RiskNode.jsx         Custom React Flow node

│   │   ├── StreamPanel.jsx      SSE narrative, typewriter effect, severity badge

│   │   ├── SeverityBadge.jsx    CRITICAL/HIGH/MEDIUM pill

│   │   ├── RiskCards.jsx        CVE / CVSS cards per vulnerable node

│   │   └── FixPanel.jsx         Single flat auto-fix text block (whole path)

│   └── data/

│       ├── network.json         Person 1's real topology (43 nodes)

│       ├── cves.json            Person 1's real CVEs (real NVD IDs)

│       ├── graphEngine.js       JS port of graph.py + scorer.py (verified identical)

│       ├── layoutEngine.js      Auto-layout for the real topology

│       ├── localEngine.js       Dynamic narrative/fix generator (LLM stand-in)

│       └── layout.js            Risk color thresholds

└── package.json                 React 18 + Vite + reactflow + axios

## 0.3 What Is Confirmed Working (do not rebuild)

- backend/graph.py — build_graph() and find_attack_paths() correctly load network.json/cves.json into a NetworkX DiGraph and run nx.dijkstra_path for a single best path.

- backend/scorer.py — calculate_edge_weight() correctly inverts CVSS into a Dijkstra-usable weight (10.0 − cvss_score, clamped).

- src/data/graphEngine.js — verified byte-identical JS port of the above two files.

- src/api/simulate.js + hooks/useSimulation.js — live/local fallback plumbing already handles SSE + graceful degradation; Phase 2 changes extend the payload shape, not this plumbing.

- src/components/NetworkGraph.jsx — camera-follow and risk coloring already work and will be reused for multi-path highlighting.

## 0.4 Feature → Owner Map (Phase 2)

| Feature | Primary Owner | Files Touched |
| --- | --- | --- |
| 1. Per-node safety guidance | Person 2 (content) + Person 3 (UI) | cves.json, localEngine.js / llm.py, RiskCards.jsx, FixPanel.jsx |
| 2. Multi-path ranking & highlight | Person 1 (backend) + Person 3 (UI) | graph.py, graphEngine.js, new PathList.jsx |
| 3. Multi-network selection | Person 1 (data) + Person 4 (API) + Person 3 (UI) | data/networks/*, graph.py, new /networks endpoint, new NetworkSelector.jsx |
| 4. New algorithms + DWM | Person 1 (algorithms) + Person 2 (learned weights) | graph.py, new astar.py, scorer.py → dwm_scorer.py |
| 5. Frontend navigation upgrade | Person 3 | Header.jsx, App.jsx, new StepBar.jsx |

# 1. Per-Node Safety Guidance (Issue → Impact → Fix)

## 1.1 Current State

FixPanel.jsx renders one flat fixText string covering the whole path, streamed from localEngine.js / (eventually) llm.py. There is no per-node breakdown — a viewer cannot tell which fix applies to which hop. RiskCards.jsx already shows per-node CVE/CVSS data but has no remediation field.

## 1.2 What Needs to Update

- cves.json — each CVE entry needs a structured remediation object, not just a CVSS number.

- find_attack_paths() in graph.py / graphEngine.js — the returned path_nodes already embed each node's cves list; extend it to also carry that node's remediation entries.

- FixPanel.jsx — stop rendering a single blob; render per-node sections.

## 1.3 How to Update

- Step 1 — Add a remediation field to every CVE object in cves.json: { "issue": short description of the flaw, "impact": what an attacker gains at this node, "fix": concrete remediation step }.

- Step 2 — In localEngine.js (and later llm.py), generate/attach remediation text per node while building the narrative, keyed by node_id, instead of one combined fixText string.

- Step 3 — Change FixPanel.jsx into a list of per-node cards (reuse the RiskCards.jsx card layout): each card shows node name → CVE/CVSS (issue) → "What this lets an attacker do" (impact) → "How to fix" (fix).

- Step 4 — Keep the existing typewriter/streaming behavior, but stream card-by-card (per node) instead of one continuous paragraph, so the reveal follows the attack path order.

## 1.4 New Additions

- New shared component: SafetyCard.jsx — a single reusable node-level card (issue/impact/fix) used by both RiskCards and FixPanel, so the two panels stay visually consistent.

- New data contract: every node object returned by /simulate now includes a remediation array, not just a cves array.

# 2. Multiple Attack Paths, Ranked, With the Optimal One Highlighted

## 2.1 Current State

find_attack_paths() in graph.py (and its JS twin in graphEngine.js) calls nx.dijkstra_path once and returns exactly one path wrapped in a single-item list. The frontend has no concept of alternate paths — NetworkGraph.jsx highlights only the one path it is given.

## 2.2 What Needs to Update

- graph.py / graphEngine.js — replace the single dijkstra_path call with a top-K path search.

- Response payload — must carry multiple ranked paths, each with its own total distance/weight, not one path.

- Frontend — needs a new ranked list view, and NetworkGraph.jsx needs to accept a selected path index instead of always drawing the same one.

## 2.3 How to Update

- Step 1 — Swap nx.dijkstra_path(...) for nx.shortest_simple_paths(G, source, target, weight="weight") and take the first K (e.g. 5) results — this yields paths in ascending order of total weight for free.

- Step 2 — For each path, sum edge weights along it into total_weight, keep total_hops as before, and sort ascending — lowest total_weight is the attacker's most efficient ("optimal") route, since weight is inverted CVSS risk.

- Step 3 — Return a list of { path, nodes, total_weight, total_hops, rank } objects instead of a single-item list; mark rank 1 as is_optimal: true.

- Step 4 — Port the identical change into graphEngine.js so the local fallback stays byte-identical to the backend, matching the existing verification standard from Phase 1.

- Step 5 — Add a PathList.jsx component: a compact ranked table/strip (Path #, hop count, total distance/risk score) shown above NetworkGraph.jsx; rank 1 is visually badged "Most Likely Attack Path."

- Step 6 — Clicking any row in PathList.jsx sets the active path index in useSimulation.js, which re-triggers NetworkGraph.jsx's highlight/camera-follow and re-runs StreamPanel/FixPanel for that specific path — no change needed to the existing SSE plumbing, only which path is passed in.

## 2.4 New Additions

- New component: PathList.jsx — ranked alternate-path viewer with distance summary per path.

- New state: selectedPathIndex in useSimulation.js.

- New badge: "Most Optimal for Attacker" indicator, computed purely from rank, shown on both PathList.jsx and NetworkGraph.jsx.

# 3. Multiple Network Topologies to Choose Between

## 3.1 Current State

data/network.json and data/cves.json are single hardcoded files; build_graph() in graph.py always loads DEFAULT_NETWORK_PATH / DEFAULT_CVE_PATH. There is exactly one 43-node bank network — no way to pick a different topology or scenario.

## 3.2 What Needs to Update

- Data layout — move from single files to a folder-per-network structure.

- graph.py — build_graph() must accept a network selector instead of a fixed default path.

- Backend API (Person 4) — needs a new endpoint to list and select networks.

- Frontend — needs a network-selection step before entry/goal selection, since node IDs differ per network.

## 3.3 How to Update

- Step 1 — Restructure: data/networks/<network_id>/network.json and data/networks/<network_id>/cves.json. Migrate the existing 43-node file into data/networks/enterprise-bank/ unchanged — this preserves all Phase 1 work.

- Step 2 — Add 1–2 additional network scenarios for variety, e.g. small-branch-bank (fewer nodes, simpler chain) and legacy-iot-bank (weighted toward the existing linux_legacy_node style entry points) — reusing the same JSON schema Person 1 already defined.

- Step 3 — Add list_networks() to graph.py returning { id, name, description, node_count } per folder; update build_graph(network_id=...) to resolve paths from the selected folder instead of DEFAULT_NETWORK_PATH.

- Step 4 — Person 4 adds GET /networks (returns list_networks() output) and updates POST /simulate to accept a network_id field.

- Step 5 — Frontend: new NetworkSelector.jsx, shown before ScenarioSelector.jsx. Selecting a network refetches that network's own entry/goal dropdown options (COMMON_ENTRY_POINTS/COMMON_END_GOALS already differ per network) and reloads NetworkGraph.jsx's topology before "Simulate Attack" becomes clickable.

## 3.4 New Additions

- New component: NetworkSelector.jsx.

- New backend endpoint: GET /networks.

- New data folders: data/networks/small-branch-bank/, data/networks/legacy-iot-bank/ (in addition to the existing enterprise-bank/).

# 4. Additional Path-Finding Algorithms + Dynamic Weight Management (DWM)

## 4.1 Current State

Dijkstra (via NetworkX) is the only path-finding algorithm. scorer.py computes a single static weight: weight = 10.0 − cvss_score, clamped between 0.1 and 10.0. This uses only the CVE's official CVSS base score from NVD — no time, exploit-activity, or network-context factors are considered.

## 4.2 What Needs to Update

- graph.py — add algorithm choices alongside Dijkstra, without removing it.

- scorer.py — extend beyond the static base-CVSS formula using CVSS's own Temporal and Environmental scoring layers (this does not override NVD's official base score, it supplements it — NVD explicitly leaves Temporal/Environmental scoring to the consumer).

- cves.json — needs the extra fields Temporal/Environmental scoring depends on.

## 4.3 How to Update — New Algorithms

- A* search — Add find_attack_paths_astar() using nx.astar_path(G, source, target, heuristic=..., weight="weight"); heuristic estimates remaining hops × average CVSS along historical paths. Cheap to add on top of the existing NetworkX setup.

- Top-K simple paths — Already added in Section 2 (nx.shortest_simple_paths) — this doubles as the "alongside Dijkstra" algorithm requirement and the multi-path requirement.

- Algorithm selector — POST /simulate accepts an optional algorithm field ("dijkstra" | "astar" | "ml-weighted", default "dijkstra"); graph.py dispatches to the matching function. Frontend gets a small toggle in ControlBar.jsx so a demo can show "look, a different algorithm finds a different path."

## 4.4 How to Update — Dynamic Weight Management (DWM)

CVSS officially defines three metric layers: Base Score (from NVD, static — what cves.json already stores), Temporal Score (exploit maturity, patch availability — changes over time), and Environmental Score (specific to this network's exposure/criticality). DWM implements the Temporal and Environmental layers on top of the untouched official Base Score.

- Step 1 — Add to each CVE entry in cves.json: kev_listed (bool, from CISA Known Exploited Vulnerabilities list), days_since_published, patch_available (bool).

- Step 2 — Add to each node in network.json: exposure (public | internal | critical) — largely already implied by the existing type field, formalize it as its own attribute.

- Step 3 — New dwm_scorer.py: calculate_dynamic_weight(base_cvss, kev_listed, days_since_published, patch_available, exposure) → returns an adjusted_weight float, computed as base_cvss × temporal_multiplier × environmental_multiplier, then run through the same 10.0 − x inversion as scorer.py so it drops into Dijkstra/A* without changing their call signature.

- Step 4 — graph.py's build_graph() gains a weighting_mode param ("static" | "dwm") choosing between scorer.calculate_edge_weight and dwm_scorer.calculate_dynamic_weight when building edges.

- Step 5 — Frontend: show both numbers side by side on SafetyCard.jsx — "CVSS 9.8 (NVD Base)" next to "Contextual Risk 9.95 (KEV-listed, internet-facing)" — makes the distinction visible rather than silently swapping the number.

## 4.5 Learned / ML-Weighted Option (stretch goal, not deep learning)

A full deep-learning path planner is not achievable at hackathon scope and isn't needed — a lightweight learned scorer is. Train a small logistic regression / gradient-boosted model on features (CVSS, exposure, kev_listed, node degree/centrality) to output a probability-of-compromise per edge, replacing the hand-picked multipliers in dwm_scorer.py with learned coefficients. This is exposed as the existing "ml-weighted" algorithm option from Section 4.3 — same call signature, same Dijkstra/A* code path, only the weights differ.

## 4.6 New Additions

- New file: backend/astar.py or an added function in graph.py for A* search.

- New file: backend/dwm_scorer.py — Temporal + Environmental CVSS layers as an adjusted weight.

- New optional file: backend/ml_scorer.py — learned edge-weight model (stretch).

- New fields in cves.json (kev_listed, days_since_published, patch_available) and network.json (exposure).

- New API param: algorithm on POST /simulate; new UI toggle in ControlBar.jsx.

# 5. Frontend Navigation & Simulation Clarity

## 5.1 Current State

App.jsx renders Header, ScenarioSelector, ControlBar, NetworkGraph, StreamPanel, RiskCards, and FixPanel all in one grid, always in the same stacked layout regardless of simulation state. There is no explicit step indicator — a first-time viewer has to infer the flow (pick scenario → click Simulate → read panels).

## 5.2 What Needs to Update

- Header.jsx / App.jsx — add an explicit step sequence so progress through the flow is always visible.

- Panel layout — reduce permanent stacking of RiskCards + FixPanel so the graph stays the visual anchor.

- Integrate the new pieces from Sections 2 and 3 (PathList.jsx, NetworkSelector.jsx) into the flow without cluttering it.

## 5.3 How to Update

- Step 1 — Add a thin StepBar.jsx under Header.jsx with five steps: 1 Select Network → 2 Choose Entry/Goal → 3 Simulate → 4 Review Paths → 5 Fixes. Current step is derived from existing STATUS values in useSimulation.js plus the new network/path selection state — no new state machine required.

- Step 2 — Reorder App.jsx's grid to match the step order: NetworkSelector → ScenarioSelector → ControlBar → NetworkGraph (with PathList directly above it) → StreamPanel → tabbed RiskCards/FixPanel.

- Step 3 — Convert the RiskCards / FixPanel pair into a tab switcher ("Risks" / "Fixes") once a path is selected, instead of both rendering permanently — cuts vertical scroll substantially, especially now that FixPanel is per-node (Section 1) and therefore longer.

- Step 4 — Keep NetworkGraph.jsx's existing camera-follow and dimming behavior untouched; only feed it the currently selected path index (Section 2) and network topology (Section 3).

## 5.4 New Additions

- New component: StepBar.jsx.

- New layout: tabbed Risks/Fixes panel replacing permanent dual-stack.

- No changes required to NetworkGraph.jsx's rendering engine — only its inputs.

# 6. Phase 2 Milestone Checklist

| Item | Current State | Phase 2 Target |
| --- | --- | --- |
| Per-node safety cards | Single flat fixText block | SafetyCard.jsx per node, issue/impact/fix |
| Path results | 1 path (dijkstra_path) | Top-K ranked paths, optimal highlighted, distance shown |
| Network topology | 1 hardcoded network | ≥3 selectable networks via /networks |
| Weighting | Static CVSS-only formula | DWM (Temporal + Environmental) + optional ML weights |
| Algorithms | Dijkstra only | Dijkstra + A* + simple-paths, selectable |
| Frontend flow | Ungated stacked panels | StepBar-guided flow, tabbed Risks/Fixes |

All Phase 2 changes are additive on top of Phase 1's verified files (graph.py, scorer.py, graphEngine.js, NetworkGraph.jsx, useSimulation.js, simulate.js) — none of that working code is discarded.